**Sprint Release Plan – Sprint 1**

| Product Name | Visa Center |
| --- | --- |
| Release Date | 2025/02/24 |
| Sprint Duration | 2 Weeks |
| Sprint Goal | Develop and implement foundational features for user authentication, navigation, and user experience |
| Team | Project Manager, Frontend Developers, Backend Developers, QA |

Sprint Milestones & Key Deliverables

| Milestone | Target Date | Deliverables |
| --- | --- | --- |
| Sprint Kickoff | Day 1 | Team alignment, backlog review, environment setup |
| Authentication System Ready | Mid-Sprint | Sign-up, login, password reset with OTP |
| Navigation System and Hero Section (partial) Implemented | Mid-Sprint | Country selection, currency settings, user menu, Search |
| Profile & Passport Upload Ready | Late Sprint | Users can upload and delete images |
| UI Enhancements & Testing | Late Sprint | Typing effect, structured application layout |
| Bug Fixes | Late Sprint | Code review, bug fixes, testing & feedback |
| Sprint Retrospective | Sprint End | Review learnings, identify improvements |